# REGINTEL IMPLEMENTATION PLAN

Audience: Internal Engineering Only

Status: Authoritative – Execution Blueprint

Purpose: Convert constitutional design into a deterministic build sequence with zero refactor debt

## 0. How to Use This Document

This plan is not optional guidance.

It defines:

- Build order

- Module boundaries

- Test gates

- AI usage constraints

Engineers must not skip ahead. CI will enforce compliance via phase gates.

## 1. Repository Structure (Canonical)

/apps

/api            # HTTP boundary only

/worker         # async + background processing

/web            # minimal UI (read-only logic)

/packages

/domain         # Phase 1 spine (pure, no side effects)

/security       # auth, RBAC, tenant isolation

/regulation     # regulation ingestion + canonicalization

/policy         # policy parsing + versioning

/prs            # provider state + snapshots

/finding        # finding lifecycle + provenance

/evidence       # blob + record model

/action         # remediation control state machine

/drift          # Phase 2 change detection

/policy-intel   # Phase 3 impact assessment

/logic-profile  # Phase 4 PRS logic rules

/mock-engine    # Phase 5 execution runtime

/topics         # Phase 6 topic catalog loader

/tests

/phase0

/phase1

/phase2

/phase3

/phase4

/phase5

/phase6

/phase7

/docs

REGINTEL_ENGINEERING_CONSTITUTION.md

REGINTEL_PHASE_MANIFEST.md

REGINTEL_SECURITY_MODEL.md

REGINTEL_PHASE_GATES.yml

REGINTEL_TOPIC_CATALOG_V1.json

REGINTEL_MVP_PRD.md

## 2. Phase-by-Phase Build Plan

### Phase 0 — Foundations

Modules

- packages/security

Deliverables

- Tenant isolation (RLS)

- RBAC middleware

- Audit log (hash-chained)

Tests (must pass)

- tests/phase0/tenant_isolation

- tests/phase0/audit_chain

AI Usage

- ❌ Not permitted

### Phase 1 — Canonical Domain Spine

Modules

- packages/domain

- packages/regulation

- packages/policy

- packages/prs

- packages/finding

- packages/evidence

- packages/action

Rules

- Pure domain logic only

- No UI, no background jobs

Deliverables

- Immutable domain models

- Referential integrity enforced at DB

- Deterministic hashing

Tests

- tests/phase1/no_orphans

- tests/phase1/hash_determinism

- tests/phase1/mock_separation

AI Usage

- ❌ Not permitted

### Phase 2 — Regulatory Drift Engine

Modules

- packages/drift

- packages/regulation

Deliverables

- Regulation snapshotting

- Section-level diffs

- Normativity delta scoring

Tests

- tests/phase2/cosmetic_vs_normative

- tests/phase2/determinism

AI Usage

- ❌ Not permitted (rules-based only)

### Phase 3 — Policy Intelligence Engine

Modules

- packages/policy-intel

Deliverables

- ImpactAssessment object

- Migration recommendations

- Non-destructive edge transitions

Tests

- tests/phase3/migration_determinism

- tests/phase3/non_destructive_edges

AI Usage

- ❌ Not permitted

### Phase 4 — PRS Logic Profiles

Modules

- packages/logic-profile

Deliverables

- Logic rule evaluator

- Severity + scoring outputs

- Interaction directives

Tests

- tests/phase4/profile_resolution

- tests/phase4/interaction_hash

AI Usage

- ❌ Not permitted

### Phase 5 — Mock Inspection Engine

Modules

- packages/mock-engine

Deliverables

- MockInspectionSession runtime

- SessionTopicState

- DraftFinding buffer

- Append-only event log

Tests

- tests/phase5/followup_limits

- tests/phase5/event_replay

AI Usage

- ✅ Permitted (bounded execution only)

### Phase 6 — Topic Catalog

Modules

- packages/topics

Deliverables

- Topic catalog loader

- Scope resolution

- Evidence hunt orchestration

Tests

- tests/phase6/topic_scope

- tests/phase6/evidence_alignment

AI Usage

- ❌ Not permitted

### Phase 7 — Provider Outputs (MVP Surface)

Modules

- apps/web

- apps/api

Deliverables

- Inspection Confidence Report

- Risk Register

- Evidence Readiness Matrix

Rules

- Read-only derivation from spine

- No business logic in UI

Tests

- tests/phase7/output_purity

AI Usage

- ❌ Not permitted

## 3. AI Usage Contract (Global)

AI is allowed only in Phase 5 and must:

- Operate on provided state only

- Respect interaction directives

- Output structured JSON

- Never write authoritative records

Violations are critical defects.

## 4. Engineering Rules of Engagement

- Each PR must declare target phase

- PRs may not modify future-phase modules

- Diff-only AI outputs

- No schema changes without Constitution reference

## 5. Build Order Summary (One-Glance)

Phase 0 → Phase 1 → Phase 2 → Phase 3 → Phase 4 → Phase 5 → Phase 6 → Phase 7

No parallelization across phases.

## 6. Definition of Engineering Success

RegIntel is considered successfully implemented when:

- All phase gates pass

- No refactors required to add new topics

- Mock inspections are replayable

- All outputs are explainable via hashes

## 7. Final Rule

If a shortcut feels tempting, it is almost certainly a future refactor in disguise.